# EduGenie: Google Gemini-Powered Learning Assistant

## Project Planning

### 1. Project Planning Overview

EduGenie is planned as a web-based AI learning assistant that uses Google Gemini to help students understand concepts, summarize study materials, generate quizzes and flashcards, prepare for examinations, and monitor their learning progress.

The project will be developed incrementally, beginning with a basic working AI tutor and then integrating learning, assessment, and personalization features.

## 2. Project Goals

The main goals of the project are:

- Develop an easy-to-use AI learning assistant.

- Integrate Google Gemini for intelligent educational conversations.

- Provide personalized explanations based on student needs.

- Allow students to upload and study their own materials.

- Generate AI-based quizzes and flashcards.

- Track student performance.

- Identify topics requiring revision.

- Provide a centralized platform for learning and exam preparation.

# 3. Project Scope

### In Scope

The initial project will include:

- User registration and authentication.

- Student dashboard.

- AI Tutor using Gemini.

- Study-material upload.

- AI summarization.

- Ask questions about study material.

- Quiz generation.

- Quiz evaluation.

- Flashcard generation.

- Progress tracking.

- Basic personalized recommendations.

### Out of Scope for Initial Version

The following can be considered future enhancements:

- Live human tutoring.

- Advanced proctoring.

- Video conferencing.

- Full learning-management-system functionality.

- Complex institutional administration.

- Advanced voice interaction.

# 4. Development Methodology

An Agile development approach is suitable for EduGenie.

Instead of building the entire system at once, the project will be divided into smaller iterations.

Planning

↓

Requirement Analysis

↓

System Design

↓

MVP Development

↓

Testing

↓

User Feedback

↓

Improvement

↓

Final Deployment

Agile development allows individual modules to be tested and improved before the complete system is delivered.

# 5. Project Phases

## Phase 1 — Project Initiation

### Activities

- Identify the educational problem.

- Define project objectives.

- Identify target users.

- Define project scope.

- Identify required technologies.

- Determine project deliverables.

### Deliverables

- Project proposal

- Problem statement

- Objectives

- Initial scope

- Technology selection

# 6. Phase 2 — Requirement Analysis

### Activities

- Identify functional requirements.

- Identify non-functional requirements.

- Analyze student needs.

- Define system inputs and outputs.

- Identify hardware and software requirements.

- Define constraints.

### Deliverables

- Software Requirement Specification (SRS)

- Functional requirements

- Non-functional requirements

- Use cases

# 7. Phase 3 — System Design

### Activities

Design:

- System architecture

- Database structure

- User interface

- Data flow

- API communication

- Authentication

- Gemini integration

- Module interactions

### Deliverables

- Architecture diagram

- ER/database design

- Data-flow diagrams

- UI wireframes

- Module specifications

# 8. Phase 4 — Environment Setup

### Activities

Set up:

- Development environment.

- Git repository.

- Frontend project.

- Backend project.

- Firebase project.

- Gemini API integration.

- Database.

- File storage.

### Suggested Stack

| Area | Technology |
| --- | --- |
| Frontend | React |
| Backend | Node.js / Express |
| AI | Google Gemini API |
| Database | Firebase Firestore |
| Authentication | Firebase Authentication |
| Storage | Firebase Storage |
| Hosting | Firebase / Google Cloud |
| Version Control | Git/GitHub |

# 9. Phase 5 — Core Development

Development should proceed module by module.

### Sprint 1 — Authentication

Implement:

- Registration

- Login

- Logout

- User profile

- Authentication state

Output: Secure user access to EduGenie.

### Sprint 2 — Student Dashboard

Implement:

- Dashboard layout

- Navigation

- User information

- Learning statistics

- Module shortcuts

Output:

┌────────────────────────────────────┐

│             EDUGENIE               │

├────────────────────────────────────┤

│ AI Tutor       Study Materials     │

│                                    │

│ Quiz           Flashcards          │

│                                    │

│ Progress       Study Planner       │

└────────────────────────────────────┘

### Sprint 3 — AI Tutor

Integrate Gemini.

Features:

- Question answering

- Follow-up questions

- Simple explanations

- Detailed explanations

- Examples

- Topic-based tutoring

### Development Flow

Student Question

↓

Frontend

↓

Backend API

↓

Gemini API

↓

AI Response

↓

Frontend

Output: Working AI tutor.

# 10. Phase 6 — Study Material Module

Implement:

- File upload

- File validation

- Storage

- Text/content extraction

- Summarization

- Question answering

### User Flow

Upload PDF

↓

Validate File

↓

Store File

↓

Process Content

↓

Gemini

↓

Summary / Answers

# 11. Phase 7 — Quiz Module

Implement:

- Topic selection

- Difficulty selection

- Quiz generation

- Question display

- Answer submission

- Score calculation

- Answer explanations

### Example

Subject → Science

Topic → Photosynthesis

Difficulty → Medium

Questions → 10

↓

Generate Quiz

↓

Student Attempts

↓

Score = 8/10

↓

Identify Weak Questions

# 12. Phase 8 — Flashcard Module

Implement:

- AI flashcard generation.

- Flashcard viewing.

- Next/previous navigation.

- Learned/unlearned status.

- Topic-based flashcards.

Example:

┌──────────────────────────────┐

│        FLASHCARD             │

│                              │

│ What is photosynthesis?      │

│                              │

│          [Show Answer]       │

└──────────────────────────────┘

# 13. Phase 9 — Progress Tracking

Store and analyze:

- Quiz attempts

- Scores

- Topics studied

- Correct answers

- Incorrect answers

- Flashcards reviewed

### Dashboard Example

Learning Progress

Quiz Average       78%

Topics Completed   18

Quizzes Taken      12

Flashcards        145

Needs Revision:

• Algebra

• Organic Chemistry

# 14. Phase 10 — Personalization

Using stored learning data, EduGenie can provide recommendations.

### Example

Quiz Performance

↓

Analyze Results

↓

Identify Weak Topics

↓

Gemini Recommendation

↓

Personalized Revision

Example recommendation:

"You made several mistakes in quadratic equations. Try a short revision lesson followed by a 5-question practice quiz."

# 15. Phase 11 — Testing

Testing will be performed at multiple levels.

### Unit Testing

Test individual functions:

- Login validation

- Quiz scoring

- File validation

- Data processing

### Integration Testing

Test communication between:

- Frontend and backend

- Backend and Gemini

- Backend and Firebase

- Storage and application

### System Testing

Test the complete application from login to learning and progress tracking.

### User Acceptance Testing

A small group of students can use the application and provide feedback on:

- Ease of use

- AI response quality

- Interface

- Quiz usefulness

- Overall learning experience

# 16. Testing Plan

| Test Area | Example Test |
| --- | --- |
| Authentication | Valid/invalid login |
| AI Tutor | Submit academic question |
| File Upload | Upload valid PDF |
| File Validation | Upload unsupported file |
| Summarization | Generate summary |
| Quiz | Generate 10 questions |
| Evaluation | Submit answers |
| Flashcards | Generate topic cards |
| Progress | Verify score updates |
| Security | Access another user's data |
| Performance | Multiple simultaneous requests |

# 17. Phase 12 — Deployment

After successful testing:

Source Code

↓

Build Application

↓

Configure Environment Variables

↓

Deploy Backend

↓

Deploy Frontend

↓

Configure Database

↓

Configure Gemini API

↓

Production Testing

↓

EduGenie Live

API keys and other sensitive configuration values should be kept in secure environment configuration rather than committed to source control.

# 18. Project Schedule

A sample 12-week schedule is:

| Week | Activity |
| --- | --- |
| 1 | Problem identification & project planning |
| 2 | Requirement analysis |
| 3 | System and database design |
| 4 | UI design & development setup |
| 5 | Authentication & dashboard |
| 6 | Gemini AI Tutor |
| 7 | Study-material upload & summarization |
| 8 | Quiz generation & evaluation |
| 9 | Flashcards & progress tracking |
| 10 | Personalization & recommendations |
| 11 | Testing & bug fixing |
| 12 | Deployment, documentation & presentation |

# 19. Team Planning

For a small student team, responsibilities can be divided as follows:

### Team Member 1 — Frontend Developer

Responsible for:

- UI/UX

- React components

- Dashboard

- Chat interface

- Quiz interface

### Team Member 2 — Backend Developer

Responsible for:

- APIs

- Authentication

- Database

- Business logic

- File processing

### Team Member 3 — AI Integration Developer

Responsible for:

- Gemini API

- Prompt design

- Quiz generation

- Summarization

- Flashcard generation

### Team Member 4 — Testing & Documentation

Responsible for:

- Test cases

- Bug tracking

- User testing

- Documentation

- Project presentation

For an individual project, these roles can simply become sequential development responsibilities.

# 20. Project Milestones

| Milestone | Expected Result |
| --- | --- |
| M1 | Project proposal completed |
| M2 | Requirements finalized |
| M3 | Architecture and UI design completed |
| M4 | Authentication working |
| M5 | AI Tutor working |
| M6 | Study-material processing working |
| M7 | Quiz system working |
| M8 | Flashcard system working |
| M9 | Progress dashboard working |
| M10 | Complete integration |
| M11 | Testing completed |
| M12 | Final deployment and presentation |

# 21. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gemini API failure | High | Error handling and retry mechanism |
| API quota limitations | Medium/High | Monitor usage and optimize requests |
| Incorrect AI responses | High | Encourage verification and provide source-material-based responses where applicable |
| Large file uploads | Medium | File-size and type restrictions |
| Data loss | High | Regular database backups |
| Security issues | High | Authentication and authorization |
| Poor user experience | Medium | User testing and iterative UI improvements |
| Development delays | Medium | Prioritize MVP features |

# 22. MVP Development Priority

The project should prioritize the following:

### Priority 1 — Essential

- Authentication

- AI Tutor

- Gemini integration

- Dashboard

### Priority 2 — Core Learning

- PDF/notes upload

- Summarization

- Ask Your Notes

- Quiz generation

- Quiz evaluation

### Priority 3 — Personalization

- Flashcards

- Progress tracking

- Weak-topic identification

- Recommendations

### Priority 4 — Future Enhancement

- Voice tutor

- Multilingual support

- Advanced analytics

- Gamification

- Mobile application

# 23. Project Deliverables

At the end of the project, the following deliverables should be available:

- Working EduGenie application

- Source code

- Database design

- System architecture documentation

- Software Requirement Specification

- Test cases and test results

- User documentation

- Project report

- Presentation/PPT

- Final project demonstration

# 24. Final Project Plan

EDUGENIE PROJECT

│

┌─────────────┴─────────────┐

│                           │

PLANNING                     ANALYSIS

│                           │

└─────────────┬─────────────┘

▼

DESIGN

│

▼

ENVIRONMENT SETUP

│

▼

DEVELOPMENT

│

┌────────────────┼─────────────────┐

▼                ▼                 ▼

AI Tutor         Quiz System      Materials

│                │                 │

└────────────────┼─────────────────┘

▼

PERSONALIZATION

│

▼

TESTING

│

▼

DEPLOYMENT

│

▼

FINAL PRESENTATION

## Expected Final Outcome

The completed EduGenie system will provide a single platform where students can ask questions, understand concepts, study their own materials, practice through AI-generated quizzes, revise using flashcards, and monitor their learning progress. The project plan emphasizes an MVP-first approach so the core Gemini-powered learning experience is functional before advanced features are added.